XOVION LABS

Real Skills. Unreal Speed.

PROJECT BLUEPRINT

Website Architecture & Build Plan

March 2026

# 1. Brand Identity

BRAND SNAPSHOT Name: Xovion Labs Tagline: Real Skills. Unreal Speed. Positioning: AI education + services hybrid for builders and operators Voice: Technical but accessible. Operator credibility, not consultant speak. Visual: Dark mode, premium tech aesthetic. Clean, fast, no fluff.

### Brand Pillars

- Builder-first: You build real things with AI every day across multiple businesses

- Operator credibility: Real estate, dumpster rentals, property management — not theory

- Education + execution: Teach people how, and do it for them when they need it

- No fluff: Every page, every service, every word earns its place

# 2. Tech Stack

| Layer | Technology | Why |
| --- | --- | --- |
| Framework | Astro 5.x | Fast, content-first, ships zero JS by default |
| Styling | Tailwind CSS 4.x | Utility-first, dark mode built in, rapid iteration |
| Interactive | React (islands) | Drop-in components only where needed |
| Content | Astro Content Collections | Type-safe markdown for blog/learn section |
| Hosting | Vercel or Cloudflare Pages | Edge deployment, free tier, instant deploys |
| Analytics | Plausible or Umami | Privacy-first, lightweight, no cookie banners |
| Forms | Resend or Formspark | Contact intake without backend complexity |
| CMS (future) | Keystatic or Tina | Git-based CMS for blog when newsletter launches |

WHY ASTRO? Ships 0kb JS by default — pages load instantly Content Collections give you type-safe blog posts with frontmatter validation Island architecture: React only loads where you actually need interactivity Built-in SEO, sitemap, and image optimization You can build with Claude Code and deploy in minutes

# 3. Repository Structure

This structure is designed for Claude Code compatibility — clear file paths, predictable naming, and separation of concerns so AI-assisted development stays clean.

xovion-labs/ ├── public/ │ ├── favicon.svg │ ├── og-image.png # Social sharing image │ └── robots.txt ├── src/ │ ├── assets/ │ │ ├── images/ # Optimized site images │ │ └── fonts/ # Self-hosted fonts (if any) │ ├── components/ │ │ ├── global/ │ │ │ ├── Header.astro │ │ │ ├── Footer.astro │ │ │ ├── Navigation.astro │ │ │ └── SEO.astro # Reusable meta/OG tags │ │ ├── home/ │ │ │ ├── Hero.astro │ │ │ ├── ServiceCards.astro │ │ │ ├── CredibilityBar.astro # Logos/stats strip │ │ │ └── CTASection.astro │ │ ├── services/ │ │ │ ├── ServiceDetail.astro │ │ │ └── PricingTable.astro # If/when you add pricing │ │ ├── about/ │ │ │ ├── Story.astro │ │ │ └── ToolStack.astro # Tools you actually use │ │ ├── blog/ │ │ │ ├── PostCard.astro │ │ │ ├── PostLayout.astro │ │ │ └── TagFilter.astro │ │ └── ui/ # Reusable primitives │ │ ├── Button.astro │ │ ├── Card.astro │ │ ├── Badge.astro │ │ └── GlowEffect.astro # Subtle dark mode accents │ ├── content/ │ │ ├── blog/ # Markdown blog posts │ │ │ ├── first-post.md │ │ │ └── ... │ │ └── config.ts # Content collection schemas │ ├── data/ │ │ ├── services.ts # Service definitions (single source of truth) │ │ ├── tools.ts # Tool stack data │ │ └── navigation.ts # Nav links config │ ├── layouts/ │ │ ├── BaseLayout.astro # HTML shell, dark mode, fonts │ │ └── BlogLayout.astro # Blog post wrapper │ ├── pages/ │ │ ├── index.astro # Home │ │ ├── services.astro # Services overview │ │ ├── about.astro # About / story │ │ ├── contact.astro # Contact / booking │ │ ├── blog/ │ │ │ ├── index.astro # Blog listing │ │ │ └── [...slug].astro # Dynamic blog posts │ │ └── 404.astro │ └── styles/ │ └── global.css # Tailwind imports + custom utilities ├── astro.config.mjs ├── tailwind.config.mjs ├── tsconfig.json ├── package.json └── README.md

# 4. Page Map & Content Strategy

## 4.1 Home Page

The home page has one job: establish credibility in 5 seconds and route visitors to the right next step. No walls of text, no generic AI stock imagery.

### Sections (top to bottom):

- Hero: "Xovion Labs" + tagline + single CTA ("See What We Build" or "Book a Call")

- What We Do: Four service cards with icons, one-liner descriptions, links to /services

- Credibility Bar: Real numbers — websites built, CRMs deployed, properties managed with AI, SMS campaigns sent

- The Xovion Difference: Short block on why you’re different (operator, not consultant)

- CTA Section: Book a call or explore the blog

DESIGN NOTE Dark background (#0D1117 or similar), subtle gradient or glow accents. Monospace or technical font for the brand name. Clean sans-serif for body. No stock photos. Use abstract geometric patterns, code snippets, or terminal-style UI elements. Animations: subtle fade-in on scroll. Nothing flashy.

## 4.2 Services Page

Each service gets its own detailed section. Data-driven from src/data/services.ts so you can iterate without touching layout code.

### The Four Pillars:

| Service | What It Covers | Proof Points |
| --- | --- | --- |
| Website Builds | Full sites built with Claude Code. Landing pages, business sites, web apps. Astro, Next.js, or plain HTML. | Dump Dynasty, Big Sioux Home Buyers, your own portfolio of sites |
| CRM Builds & Automation | Close CRM pipeline design, automation workflows, smart views, reporting dashboards, SMS campaign infrastructure. | 22-status pipeline, 13K+ weekly SMS, weekly intelligence reports |
| AI Tool Integration | MCP server setup, API connections, multi-tool orchestration. Connect AI to CRMs, property management, analytics. | AppFolio, Close, GoHighLevel, Google Analytics/Ads MCP configs |
| AI Strategy & Consulting | Help businesses identify where AI fits, what tools to use, and how to implement without burning money on hype. | Running 3 businesses on AI-powered workflows daily |

Each service section should include: what it is, who it’s for, what the deliverable looks like, and a relevant example or case study from your actual work. No generic descriptions.

## 4.3 About Page

This is your unfair advantage. Most AI agencies are marketers who learned prompting. You’re an operator who built AI into real businesses. Tell that story.

### Content blocks:

- The Origin: Started with GHL/Xovion AI selling chatbots, realized you could build way more

- The Evolution: Learned to code with Claude Code, built websites from scratch, wired up CRMs, ran SMS campaigns at scale

- What I Run: Quick snapshot of Metastone Properties, Big Sioux Home Buyers, Dump Dynasty — all AI-powered

- Tool Stack: Visual grid of tools you actually use daily (Claude, Close, AppFolio, Astro, etc.)

- The Philosophy: "Real Skills. Unreal Speed." — AI amplifies what you know, it doesn’t replace knowing

## 4.4 Blog / Learn

This is your content engine and future newsletter funnel. Start with 3–5 posts that demonstrate expertise, then publish 1–2x per month.

### Starter post ideas:

- "How I Built a Business Website in a Day with Claude Code" — walkthrough with real screenshots

- "Setting Up Close CRM for Real Estate Wholesaling" — pipeline design, smart views, automation

- "MCP Servers Explained: Connecting AI to Everything" — practical guide, not theory

- "13,000 Texts a Week: How I Built an AI-Powered Outbound Machine" — your actual SMS infrastructure

- "AI for Property Management: What Actually Works" — AppFolio + AI workflows

CONTENT STRATEGY Write from experience, not research. Every post should reference something you actually built or did. Use Astro Content Collections (Markdown + frontmatter) for type-safe blog management. Tags/categories: AI Tools, Web Development, CRM, Real Estate, Automation Newsletter signup CTA at the bottom of every post (prep for future launch). SEO: Target long-tail keywords you already know people search for (from your Dump Dynasty SEO work).

## 4.5 Contact Page

Simple, direct. Two paths: book a call (Calendly or Cal.com embed) or send a message (form with service type selector).

### Form fields:

- Name

- Email

- Business type (dropdown: Real Estate, Service Business, SaaS/Tech, Other)

- What do you need? (dropdown: Website Build, CRM Setup, AI Integration, Strategy Call, Other)

- Tell me more (textarea)

# 5. Phased Build Plan

Build in public-ready phases. Each phase ships something functional. No phase depends on perfection from the previous one.

## Phase 1: Foundation (Days 1–3)

Get the skeleton live. Dark mode base, responsive layout, all pages routing correctly.

- Initialize Astro project with Tailwind + React integration

- Set up BaseLayout.astro with dark theme, font loading, meta tags

- Build global components: Header, Footer, Navigation (mobile responsive)

- Create all 5 page routes with placeholder content

- Deploy to Vercel/Cloudflare — live URL from day 1

- Set up GitHub repo with proper .gitignore and README

DELIVERABLE Live site at xovionlabs.com (or temp URL) with full navigation and dark theme working

## Phase 2: Home + Services (Days 4–7)

Build the two highest-impact pages. These are what people see first and what converts them.

- Design and build Hero section with animated elements

- Create service card component with hover effects

- Build credibility bar with real metrics

- Populate services.ts data file with all four service pillars

- Build individual service detail sections with proof points

- Add CTAs throughout both pages

DELIVERABLE Home and Services pages fully designed, responsive, and content-complete

## Phase 3: About + Contact (Days 8–10)

Tell your story and give people a way to reach you.

- Write and design the About page with your journey narrative

- Build the tool stack visual grid

- Set up contact form (Resend, Formspark, or similar)

- Embed Calendly/Cal.com booking widget

- Test form submissions end-to-end

DELIVERABLE Full 4-page site live with working contact flow

## Phase 4: Blog Engine (Days 11–14)

Set up the content infrastructure and publish your first posts.

- Configure Astro Content Collections with blog schema

- Build blog listing page with post cards, tags, and date sorting

- Build individual post layout with reading time, table of contents

- Write and publish first 2–3 blog posts

- Add newsletter signup component (placeholder or Buttondown/ConvertKit integration)

- Add RSS feed

DELIVERABLE Blog section live with real posts, newsletter signup ready

## Phase 5: Polish + Launch (Days 15–17)

Final quality pass before you start sharing it.

- SEO audit: meta tags, OG images, structured data, sitemap.xml

- Performance audit: Lighthouse score, image optimization, lazy loading

- Cross-browser and mobile testing

- 404 page with personality

- Analytics integration (Plausible or Umami)

- Final content review — every word earns its place

DELIVERABLE Production-ready site. Share it everywhere.

# 6. Design System

## Color Palette

| Token | Hex | Usage | CSS Variable |
| --- | --- | --- | --- |
| bg-primary | #0D1117 | Page backgrounds | --color-bg-primary |
| bg-secondary | #161B22 | Card/section backgrounds | --color-bg-secondary |
| bg-tertiary | #21262D | Hover states, borders | --color-bg-tertiary |
| text-primary | #E6EDF3 | Main body text | --color-text-primary |
| text-secondary | #8B949E | Muted text, descriptions | --color-text-secondary |
| accent-blue | #58A6FF | Links, CTAs, highlights | --color-accent |
| accent-green | #7EE787 | Success, active states | --color-accent-green |
| accent-purple | #D2A8FF | Tags, badges, secondary accent | --color-accent-purple |

## Typography

| Element | Font | Size | Weight |
| --- | --- | --- | --- |
| Brand name | JetBrains Mono or Space Mono | varies | 700 |
| Headings | Inter or Geist | 2xl – 5xl | 600–700 |
| Body | Inter or Geist | base – lg | 400 |
| Code/technical | JetBrains Mono | sm | 400 |

## Design Principles

- Density over decoration: Pack useful info into clean layouts. No padding for padding’s sake.

- Terminal aesthetic: Subtle monospace accents, code-style elements, but not cosplaying as a terminal.

- Motion with purpose: Fade-ins on scroll, hover state transitions. Nothing that bounces or jiggles.

- Dark mode done right: Not just white-on-black. Use the full gray scale for depth and hierarchy.

- Mobile-first: Every section must work on a phone. Cards stack, nav collapses, text remains readable.

# 7. Claude Code Workflow

Since you’re building this with Claude Code, here are workflow tips to keep things clean:

### Prompting strategy:

- Work one component at a time. "Build the Hero section in src/components/home/Hero.astro" is better than "build the home page."

- Reference the data files. "Use the services data from src/data/services.ts to populate the ServiceCards component."

- Always specify the file path. Claude Code works best when you’re explicit about where things go.

- Test after each component. Astro’s dev server gives you instant feedback.

### Git workflow:

- Commit after each component or page is working

- Use conventional commits: feat(home): add hero section, fix(nav): mobile menu toggle

- Branch for experiments: git checkout -b experiment/animated-cards

- Main branch = always deployable

### Quality gates before each phase ships:

- Mobile responsive? Check at 375px, 768px, 1024px, 1440px

- Dark mode consistent? No white flashes, no unthemed elements

- Content real? No lorem ipsum anywhere on the live site

- Links work? Every CTA goes somewhere

- Lighthouse > 90 on all scores?

# 8. Future Roadmap

After the initial launch, these are the natural next steps:

### Short-term (Month 2–3):

- Newsletter launch via Buttondown, ConvertKit, or Beehiiv — the blog is your funnel

- Case studies page: deep dives into specific builds you’ve done

- Service-specific landing pages for SEO (e.g., /services/crm-setup, /services/ai-website-builds)

- Testimonials / social proof section once you have clients

### Medium-term (Month 4–6):

- Interactive demos: embed live examples of tools you’ve built (deal analyzer, CRM dashboards)

- Resource library: downloadable templates, guides, checklists

- Git-based CMS integration (Keystatic or Tina) for easier blog publishing

- Client portal or dashboard for ongoing service clients

### Long-term:

- Course or cohort: teach people to build with Claude Code

- Productized AI templates: pre-built CRM setups, website templates, automation playbooks

- Community: Discord or Slack for builders using AI

XOVION LABS

Real Skills. Unreal Speed.

This blueprint is your single source of truth.

Build one phase at a time. Ship early. Iterate fast.

Let’s build it.